What went right?

* Trello: We are able to keep track of what is being done
* Slack: We are able to communicate our team members when we have any questions, concerns, ideas and updates about our project through slack
* We are able to estimate our time efficiently as being mentioned on our iteration spreadsheet working from home
* So far we are able to work efficiently in our project with great team work and leading the project in safe direction with great frameworks though insufficient experience
* Also, we are able to make a great effort to estimate better using past iteration as foundation
* With great team work, we are able to collect data helpful for the project

What went wrong?

* Due to enormous spread of corona virus all over the world, we cancelled our weekly meetings to stay safe at home

Risk

* Estimation and scheduling
* Insufficient testing
* Compromise on design
* Insufficient experience with frameworks